|  | **SplitBill - Expense Management System like Splitwise**  **Group No. 59** |
| --- | --- |
| Weekly Status Report  Date of submission: 29 April 2022  Mode: Team wise  Version : 5.0 | | |

| Summary of work done during week |
| --- |
|  |

| **Member name** | **Work done during Week** |
| --- | --- |
| Devesh Modi (201901173) | Learning relevant technologies. Developing backlogic. UI/UX design for dashboard, groups, add member and about pages. |
| Khalsa Ravindersingh (201901179) | Learning relevant technologies. Developing front and back end. UI/UX design for add expense. |
| Hastin Dave (201901225) | Learning relevant technologies. Developing back end. UI/UX design for settlement of debt. |
| Srushti Menpara (201901307) | Learning relevant technologies. Developing front and back end. UI/UX design for sign up page. |
| Devyanish Koul (201901444) | Learning relevant technologies. Developing front end. UI/UX design for about page. |
| Dhaval Vaidya (201901462) | Learning relevant technologies. Developing front end. UI/UX design for add a group. |

| Time spent in the project during the week |
| --- |
|  |

| **Member name** | **Time spent in project (Hours)** |
| --- | --- |
| Devesh Modi (201901173) | 4 |
| Khalsa Ravindersingh (201901179) | 4 |
| Hastin Dave (201901225) | 2 |
| Srushti Menpara (201901307) | 1 |
| Devyanish Koul (201901444) | 2 |
| Dhaval Vaidya (201901462) | 2 |

| | Plan for next week | | --- | |  |  | **Member name** | **Plan for next Week** | | --- | --- | | Devesh Modi (201901173) | Coding. Developing backlogic. | | Khalsa Ravinder Singh (201901179) | Coding. Developing front and back end. | | Hastin Dave (201901225) | Coding. Learning relevant technologies. Developing back end. | | Srushti Menpara (201901307) | Coding. Learning relevant technologies. Developing front and back end. | | Devyanish koul (201901444) | Coding. Learning relevant technologies. Developing front end. | | Dhaval Vaidya (201901462) | Coding. Learning relevant technologies. Developing back end. |  | Total time spent till now | | --- | |  |   80 (Approx.) Hours   | Estimated total remaining time | | --- | |  |   20 (Approx.) Hours Status with respect to project management report |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As-per-plan |
| Problem faced related to the project |
|  |

* No problems faced during this week except learning new technologies.